QA Cinemas
(Final Project)
Cohort: 22AprEnable1
Group: Team 2

---
Introduction
- Minimum Viable Product (MVP):
  - Full commitment to an Agile Approach, including daily stand-up meetings and utilisation of sprints, user stories and other sprint artifacts.
  - A fully expanded kanban board with user stories, tasks needed to complete the project.
  - A fully fleshed out Risk Assesment with matrix, showing the risks and issues of the project.
  - Code fully integrated into a central repository using a Version Control System. This repo should incorporate pull and merge requests, repo ownership, Feature Branch Model and any other aspects you deem appropriate.
  - Fully designed back-end using Node and API development tool using Express.
  - Fully designed front-end using React that is responsive and reactive.
  - Database management system using MySQL or MongoDB deployed locally or using a cloud provider
  - Fleshed out Test Suite covering unit and integration testing for the backend, as well as automation and user acceptance tests for the front end. Industry standard of 80% should be strived for.

---
Risk Assessment
- Work from home still can carry risk in regards to software development.
- The matrix to the right is an example of the different risks that could occur.

---
MoSCoW Prioritisation

---
Jira
Our workflow was organised into epics, stories and tasks.

---
Jira
- We had 2 weeks, which is enough for two sprints.
- We tracked work using the board feature, which was useful to see who was assigned to what.

---
Entity Relationship Diagrams
Even though data is not technically relational in MongoDB, this is what an ideal ERD would look like.

---
GitHub
- Commits and changes were made to GitHub following the feature branch model.
- Initially, a ‘dev’ branch was made, and then ‘feature’ branches off of the ‘dev’ branch to accommodate separate tasks, such as testing or documentation, etc.
- Each of us would push our changes, then merge the branch back into dev on github.

---
Testing - Unit Tests
- Mocha and Chai were used to test APIs and methods within our JavaScript.
- The majority of the tests passed, however some difficulty was experienced with test coverage seemingly fluctuating randomly.
- Unfortunately, but the time the second sprint ended, these problems weren’t solved.

---
Live Demo

---
Conclusion - Sprint Review
- Overall, the sprints went well and Jira and Git were used to facilitate group work smoothly.
- In the first sprint, some work was left unfinished, however by the second sprint it was completed.
- Due to outside factors, we were unable to add in certain features we would have liked to, such as a user system.

---
Conclusion - Developer Journey
How each of us feel about our journey so far...

---
Thanks for your time!
If there are any questions, feel free to ask away.